Subject: Application for Mozilla Ethical AI Grant: Decolonizing Creative Tools for Malawi

Dear Mozilla Foundation Team,

We are Creative Spaces, a Malawian startup building ethical AI tools that empower rather than extract from African creators. We seek $8,000 from your Responsible AI Challenge to develop **"Mau AI"** – the first Chichewa-language content generator designed by and for Malawian artists.

The Problem: AI Colonialism in Creative Tools

Current AI systems fail Malawian creators because:

- Language Bias: No major AI tools support Chichewa (spoken by 16M people)

- Cultural Misrepresentation: Global datasets stereotype African narratives

- Economic Extraction: Artists unknowingly train models that replace them

Our Solution: Ethical AI for African Storytellers

Mau AI will be:

✔ Community-Trained: Dataset built with 50+ local artists (not scraped content)

✔ Transparent: Artists opt-in/out of training data via SMS interface

✔ Economically Fair : Revenue-sharing for contributors

Funding Allocation ($8,000)

1. Dataset Curation ($3,500)

- Compensate 50 artists for submissions ($50 each)

- Hire 2 Chichewa linguists for annotation ($1,000)

2. Model Development ($3,000)

- Fine-tuning EleutherAI’s Pythia (open-source) on local servers

- Bias testing with Malawi University of Science & Technology

3. Education ($1,500)

- "AI Literacy" workshops for 100 creators

- Open-source toolkit for African language AI

Why Mozilla?

Your principles of transparency and decentralization align perfectly with our approach. This project will:

- Create a blueprint for ethical African language AI

- Demonstrate alternatives to extractive model training

- Empower artists as co-owners of the technology

Project Timeline

- Month 1-3: Dataset collection & artist agreements

- Month 4-6: Model fine-tuning & bias testing

- Month 7: Public demo launch at Malawi Innovation Week

Sustainability

- Artist Subscriptions: $10/month for premium features

- NGO Partnerships: UNESCO has expressed interest in scaling to other languages

Attached:

1. Dataset collection framework (ethical guidelines)

2. Letters of interest from 3 artist collectives

3. Technical architecture diagram

We’d welcome Mozilla’s technical mentorship to ensure this becomes a model for responsible AI globally. I’m available to discuss how Mau AI aligns with your 2024 goals for decentralized AI.

Best regards,

Yamikani Mbuna

Founder, Creative Spaces

yamiembuna@gmail.com | +265 990 410 589